SignalLayer

User Experience Improvement Plan

A step-by-step plan to fix and improve every part of the app,

based on the full click-by-click user journey map

Version 1.0  ·  20 July 2026

Planning only — no code has been changed yet

# Table of Contents

# 1. About This Document

This document is a plan. It describes every change we propose to make to the SignalLayer app, why each change is needed, what exactly will be done, and how we will check that it worked. No code has been changed yet — this document exists so we can agree on the plan first.

The plan is based on the full user journey map we made earlier. In that exercise, we walked through the app click by click, from the very first page load to publishing a post on LinkedIn. We found 22 problems. This document turns each of those problems into a clear, planned change.

## How the plan is organised

The 22 changes are grouped into four phases, in the order we suggest doing them:

- Phase 1 — Fix what is broken. Things that simply do not work today. These block the main promise of the product, so they come first.

- Phase 2 — Remove fake data. Numbers, charts and text in the app that are made up. These damage user trust and must be replaced with real data or honest empty states.

- Phase 3 — Fix dead ends. Places where a user can get stuck with no way forward and no way back.

- Phase 4 — Make everything smoother. Smaller improvements that reduce clicks, confusion and waiting.

## How to read each change

Every change follows the same simple format:

- The problem today — what is wrong right now, in plain words.

- Why it matters — what this costs the user or the business.

- What we will do — the exact steps of the fix.

- How we will know it is done — a simple test anyone can run to confirm the fix works.

- Effort — Small (up to half a day), Medium (1–2 days), or Large (3 or more days).

One important rule for the whole plan We change one thing at a time and test it before moving to the next. Each phase ends with a short review of the app as a whole, so we never break something that was already working.

# 2. Summary of All 22 Changes

The table below is the whole plan on one page. Details for every row follow in the next sections.

| No. | Change | Phase | Effort |
| --- | --- | --- | --- |
| 1 | Make scheduled posts actually publish (date format bug) | 1 — Broken | Medium |
| 2 | Show clear messages when LinkedIn sign-in fails | 1 — Broken | Small |
| 3 | Let people try the app without connecting LinkedIn | 1 — Broken | Small |
| 4 | Allow skipping the onboarding wizard | 1 — Broken | Small |
| 5 | Remove or connect the five dead buttons | 1 — Broken | Medium |
| 6 | Read real text from uploaded PDF and Word files | 1 — Broken | Large |
| 7 | Replace all fake numbers, dates, photos and text | 2 — Trust | Medium |
| 8 | Make the quality checklist do real checks | 2 — Trust | Medium |
| 9 | Give 'Revision requested' posts a way forward | 3 — Dead ends | Medium |
| 10 | Support publishing posts with images | 3 — Dead ends | Large |
| 11 | Add confirm and undo when rejecting a post | 3 — Dead ends | Small |
| 12 | Show the saved version history of a post | 3 — Dead ends | Small |
| 13 | Allow deleting uploaded knowledge files | 3 — Dead ends | Small |
| 14 | Company page picker instead of typing a code | 4 — Smoother | Medium |
| 15 | Land on the right tab after creating a post | 4 — Smoother | Small |
| 16 | Show progress while AI writes a draft | 4 — Smoother | Small |
| 17 | Replace browser pop-up alerts with in-app messages | 4 — Smoother | Small |
| 18 | Better notifications and a simple activity log | 4 — Smoother | Medium |
| 19 | Refresh connection status automatically | 4 — Smoother | Small |
| 20 | Improve the calendar (weekends, moving posts) | 4 — Smoother | Medium |
| 21 | Warn before replacing themes with new suggestions | 4 — Smoother | Small |
| 22 | Require at least one theme before approving strategy | 4 — Smoother | Small |

Rough total effort: Phase 1 about 5–7 working days, Phase 2 about 3–4 days, Phase 3 about 5–7 days, Phase 4 about 5–6 days. Roughly four to five working weeks for one developer, less if some items run in parallel.

# 3. Phase 1 — Fix What Is Broken

These six changes come first because, right now, parts of the product simply do not do what they promise. A user who hits any of these has no way to succeed, no matter how careful they are.

### Change 1: Make scheduled posts actually publish

Effort: Medium (1–2 days)

The problem today:  When a user approves a post and picks a date, the app saves the date as pretty display text, for example "Jul 21 · 09:00 AM". The background job that is supposed to publish posts at the right time cannot understand this text as a date. The result: the automatic publishing never happens, for any post, ever. Only the manual "Publish now" button works.

Why it matters:  Scheduling and automatic publishing is the core promise of the product. Today that promise is silently broken. A user schedules a week of posts, comes back, and finds nothing was published — with no error and no explanation.

What we will do:

- Store the scheduled date in a standard machine-readable format (ISO date format, e.g. 2026-07-21T09:00:00) in the saved data.

- Keep the pretty text ("Jul 21 · 09:00 AM") only for display on screen. The app will build it from the stored date whenever it shows a post.

- Update the background publishing job so it compares the stored date with the current time correctly.

- Update the calendar page, which currently matches posts to days by comparing pieces of the pretty text, to use the real date instead.

- Write a small one-time conversion so existing posts with the old text format are converted to the new format and are not lost.

- Add a simple time zone rule: dates are stored in universal time and shown in the workspace time zone the user picked in onboarding.

How we will know it is done:  Schedule a test post for two minutes in the future, trigger the background job, and see the post appear on LinkedIn and change to "Published" in the app. Also confirm the post shows on the correct calendar day.

Where in the code: app/signal-layer-app.tsx (approvePost, Calendar), app/api/workspace/route.ts (schedulePost), app/api/jobs/publish/route.ts (isDue)

### Change 2: Show clear messages when LinkedIn sign-in fails

Effort: Small (half a day)

The problem today:  When something goes wrong during LinkedIn sign-in, the app sends the user back to the start page with a hidden code in the web address (for example "linkedin-denied" or "linkedin-expired"). There are six different failure codes — but the app never reads them, so the user just sees the same sign-in screen again with no explanation at all.

Why it matters:  The user has no idea whether they did something wrong, whether the app is broken, or what to try next. Most will simply give up.

What we will do:

- When the app loads, read the code from the web address.

- Show a clear banner above the sign-in button for each case, in plain language. For example: "You cancelled the LinkedIn sign-in. Click the button to try again." or "Your sign-in link expired. Please try again." or "LinkedIn is not set up for this app yet. The administrator needs to add the LinkedIn app keys."

- Show a green success banner for the "connected" case: "Your LinkedIn account is now connected."

- Remove the code from the web address after showing the message, so refreshing the page does not show it again.

How we will know it is done:  Cancel a LinkedIn sign-in on purpose and see a clear message explaining what happened and what to do. Complete a sign-in and see the success message.

Where in the code: app/signal-layer-app.tsx (app start-up), all six redirect codes in app/api/integrations/linkedin/start and callback routes

### Change 3: Let people try the app without connecting LinkedIn

Effort: Small (half a day)

The problem today:  The very first screen demands a LinkedIn sign-in and offers nothing else. But the whole app was built to also run in a safe "demo mode" with sample data — that mode is simply unreachable, because the sign-in wall blocks it. Worse: if the LinkedIn keys are not set up on the server, clicking the sign-in button silently loops the user back to the same screen forever.

Why it matters:  New users cannot look around before trusting the app with their LinkedIn account. And on a server without LinkedIn keys, the app is completely unusable.

What we will do:

- Add a second button on the welcome screen: "Explore in demo mode".

- Clicking it takes the user into the full app with sample data, exactly as the demo mode already works internally.

- Show a small "Demo mode" reminder in the app (the top bar already has this pill) with a one-click way to connect LinkedIn later.

- If the server has no LinkedIn keys, hide or disable the sign-in button and explain why, instead of letting it loop.

How we will know it is done:  On a fresh server with no LinkedIn keys, a new user can enter the app, look at every page, and generate demo content — and is never trapped on the welcome screen.

Where in the code: app/signal-layer-app.tsx (login gate near end of file), app/api/integrations/linkedin/start/route.ts

### Change 4: Allow skipping the onboarding wizard

Effort: Small (half a day)

The problem today:  The first time a user enters the app, a four-step setup wizard opens. The close button, the cancel button and clicking outside the window all appear to work — but the wizard instantly reopens, because the app forces it open until all four steps are finished. The user is trapped.

Why it matters:  Being trapped in a form is one of the most frustrating experiences in software. Users who just want to look around first will leave.

What we will do:

- Make the close and cancel buttons truly close the wizard, even on first run.

- Remember that the user skipped it, and show a friendly reminder card on the Overview page: "Finish setting up your workspace (2 minutes)" with a button to reopen the wizard.

- Keep the wizard's progress if the user closes it half-way, so they can continue where they left off instead of starting over.

How we will know it is done:  A brand-new user can close the wizard on step 1, browse the whole app, and later reopen the wizard from the reminder card with their earlier answers still filled in.

Where in the code: app/signal-layer-app.tsx (OnboardingModal open condition)

### Change 5: Remove or connect the five dead buttons

Effort: Medium (1–2 days)

The problem today:  Five buttons in the app do nothing at all when clicked: (1) "+ Add slot" on empty calendar days, (2) "Use recommendation" under the calendar, (3) the "Last 30 days" filter on the Performance page, (4) the notification bell (which always shows the number 2), and (5) the "···" menu next to the user's name.

Why it matters:  Every dead button teaches the user that the app cannot be trusted. They click, nothing happens, and they start doubting every other button too.

What we will do:

- "+ Add slot" on the calendar: make it work — clicking it opens the Create Post page with that day's date already chosen.

- "Use recommendation": remove it for now (the recommendation text itself is fake — see Change 7). It can return later when real recommendations exist.

- "Last 30 days" filter: remove it until the Performance page has real time-based data to filter (see Change 7).

- Notification bell: remove the hardcoded number. Later, as part of Change 18, the bell becomes the door to the real activity log.

- "···" menu: remove it, since the profile window it sits next to already covers those actions.

How we will know it is done:  Every visible button in the app either does something useful or no longer exists. A full click-through of the app finds zero dead clicks.

Where in the code: app/signal-layer-app.tsx (Calendar, Performance, AppHeader, Sidebar)

### Change 6: Read real text from uploaded PDF and Word files

Effort: Large (3+ days)

The problem today:  Users can upload PDF, Word and PowerPoint files as "knowledge sources" for the AI to use. But the app reads these files as if they were plain text. PDF and Word files are not plain text inside — so the AI receives unreadable garbage characters instead of the document's content, and quietly writes posts using nonsense context.

Why it matters:  This feature is the main way users teach the AI about their business. Today it silently poisons the AI's input instead. The user never knows, because there is no error.

What we will do:

- Add proper text extraction for PDF files and Word files when they are uploaded, and store the extracted text alongside the file.

- Plain text and Markdown files keep working as they do now.

- For file types we cannot read yet (for example PowerPoint), tell the user honestly at upload time: "We cannot read text from this file type yet, so the AI will not use it."

- Show a short preview of the extracted text on the Knowledge page, so the user can see exactly what the AI will read.

- When the AI generates content, use the stored extracted text instead of reading the raw file.

How we will know it is done:  Upload a real PDF, open the Knowledge page, and see a readable preview of its text. Generate ideas and see details from the PDF appear in the results.

Where in the code: app/api/uploads/route.ts, app/api/agents/generate/route.ts (knowledge context), app/signal-layer-app.tsx (Knowledge)

# 4. Phase 2 — Remove Fake Data and Build Trust

The app's own message to users is "evidence first — we never invent facts". Yet many numbers and texts in the app are invented. This phase makes the app honest everywhere. The rule is simple: show real data when we have it, and say "not enough data yet" when we do not. Never show a made-up number.

### Change 7: Replace all fake numbers, dates, photos and text

Effort: Medium (1–2 days)

The problem today:  The app shows many things that look real but are made up. The full list found during the journey mapping: (a) growth arrows like "↑ 24.8% vs last week" that appear whenever at least one post is published, regardless of the real numbers; (b) the entire impressions chart on the Performance page — the line, the dots and the total; (c) the "save rate by format" bars; (d) the "2.1× more saves" weekly insight; (e) the publishing rhythm bars ("2 / 3", "1 / 2"); (f) calendar date boxes that always say "16 JUL" and "18 JUL" no matter the real date; (g) "500+ contacts" in the profile window; (h) a stock photo of a stranger shown as the user's own profile photo; (i) a fake email address shown when none is known; (j) the words "Amazon's positioning brief" on the Create page for every workspace; (k) emergency fallback post text about AWS and logistics that has nothing to do with the user's business; (l) the fixed red number 2 badges on the menu.

Why it matters:  One discovered fake number is enough to make a user distrust every real number in the product. For a product whose whole pitch is honesty about evidence, this is fatal.

What we will do:

- Growth arrows: compute them from real synced numbers when at least two weeks of data exist; otherwise show "No trend data yet".

- Impressions chart: draw it from the real metrics of published posts; when there are none, show a friendly empty state: "Publish your first post to start seeing results here."

- Format bars and weekly insight: compute from real posts, and hide the section with an honest note until there are enough posts (for example at least five).

- Publishing rhythm bars: count real scheduled and published posts for the current week.

- Calendar date boxes: show the real scheduled date of each post.

- Profile window: show the real photo, or the user's initials if there is none; show the real email or nothing; remove the "500+ contacts" line.

- Create page text: describe the user's own workspace, not "Amazon".

- Fallback post text: replace with neutral text built from the user's own brief (their positioning and audience), so even the emergency path stays on topic.

- Menu badges: show real counts (posts waiting for approval, new contacts) or no badge at all.

How we will know it is done:  A brand-new workspace shows zero invented numbers anywhere: every metric either comes from real data or is an honest "no data yet" message. A reviewer can check every number on screen against the stored data and find a match.

Where in the code: app/signal-layer-app.tsx (Overview, Performance, ProfileModal, Sidebar, CreatePostPage), app/api/agents/generate/route.ts (fallback text)

### Change 8: Make the quality checklist do real checks

Effort: Medium (1–2 days)

The problem today:  Every AI-written draft shows a "Brand & claims QA" checklist with four green ticks: voice, claims, duplication and links. These ticks are hardcoded — no check ever runs. A draft could contain a banned word, repeat an earlier post word for word, or include a broken link, and it would still show four green ticks.

Why it matters:  The checklist gives the user false confidence at the exact moment they decide to publish under their own name. That is the worst possible place for a fake signal.

What we will do:

- Banned words check: scan the draft against the workspace's list of blocked words and phrases; a hit turns the "claims" tick red and highlights the words.

- Duplication check: compare the draft with the user's previous posts; if it is very similar to an earlier one, mark it and say which post it resembles.

- Links check: if the draft contains web links, actually try them and mark broken ones.

- Voice check: keep as a simple heuristic for now (for example, flag drafts that are far outside the length and tone described in the brief), and label it clearly as "basic check".

- A failed check does not block the user — it warns them. The user can still approve, but the tick honestly shows what was found.

How we will know it is done:  Write the word "revolutionary" (a default banned word) into a draft and watch the checklist catch it. Approve a draft that is a near-copy of an old post and see the duplication warning name the older post.

Where in the code: new check logic in app/api/workspace/route.ts (post creation) or a small shared lib, display in app/signal-layer-app.tsx (Content)

# 5. Phase 3 — Fix the Dead Ends

A dead end is any place where a user's work gets stuck with no way forward and no way back. Five were found.

### Change 9: Give "Revision requested" posts a way forward

Effort: Medium (1–2 days)

The problem today:  When a user clicks "Request changes" on a draft, the post moves to a state called "Revision requested" — and stays there forever. Nothing in the app ever picks it up again, no one is notified, and there is no button to bring it back. The post is simply stranded.

Why it matters:  "Request changes" is a normal, healthy part of reviewing content. Today it is a trapdoor: using the feature as intended loses the post.

What we will do:

- When clicking "Request changes", ask the user to type a short note: what should be different?

- Add a "Revise with AI" button on stranded posts: it sends the post plus the note to the AI, which writes a new version. The old text is kept in the version history.

- Add a "Move back to review" button for users who just want to edit by hand.

- Show revision-requested posts clearly in the drafts list with their note, instead of them quietly disappearing from attention.

How we will know it is done:  Request changes on a draft with the note "make it shorter", click "Revise with AI", and receive a shorter version back in the review queue, with the original still available in history.

Where in the code: app/signal-layer-app.tsx (Content, requestRevision), app/api/workspace/route.ts, app/api/agents/generate/route.ts

### Change 10: Support publishing posts with images

Effort: Large (3+ days)

The problem today:  The app happily creates image posts, document posts and multi-image posts — with AI-generated pictures and slide previews. The user can approve and schedule them. But the publishing code only supports plain text posts. Every non-text post fails at the very last click with a technical-sounding error, after the user has already invested all the work.

Why it matters:  Users are led down a path that cannot succeed, and only find out at the end. Image posts are also among the best-performing content on LinkedIn, so this gap matters commercially.

What we will do:

- First, be honest immediately (quick win, can ship with Phase 1): mark image and document formats as "coming soon" wherever they can be chosen, so no one builds a post that cannot be published.

- Then build real image publishing: upload the post's image to LinkedIn using LinkedIn's official image upload steps, attach it to the post, and publish.

- Support both the AI-generated images and photos the user attached themselves.

- Document (PDF carousel) posts remain "coming soon" for a later phase — they need a different, heavier upload flow.

- Update the scheduled-post background job with the same logic, so scheduled image posts publish automatically too.

How we will know it is done:  Create a post with an attached photo, click "Publish now", and see the post with its image live on LinkedIn. Schedule one and see the background job publish it.

Where in the code: lib/linkedin.ts (publishLinkedInPost), app/api/integrations/linkedin/publish/route.ts, app/api/jobs/publish/route.ts

### Change 11: Add confirm and undo when rejecting a post

Effort: Small (half a day)

The problem today:  Clicking "Reject" on a draft deletes it instantly and permanently. No confirmation question, no undo. One slip of the mouse destroys a finished draft.

Why it matters:  Deleting work should never be a single accidental click. This is a basic safety expectation.

What we will do:

- Rejecting no longer deletes the post immediately. Instead it moves it to a "Rejected" state, hidden from the main list.

- The confirmation toast gets an "Undo" button for a few seconds.

- Rejected posts are kept for 30 days in a small "Rejected" filter view, then cleaned up.

How we will know it is done:  Reject a post, click "Undo" in the toast, and see the post back in the queue unchanged. Reject another, find it under the "Rejected" filter.

Where in the code: app/signal-layer-app.tsx (rejectPost, Content), app/api/workspace/route.ts (rejectPost)

### Change 12: Show the saved version history of a post

Effort: Small (half a day)

The problem today:  Every time a post is edited or revised, the app carefully saves the previous version with a note and a date. But there is no screen anywhere that shows this history. The data is written and never read.

Why it matters:  The app even tells users "the previous version is retained in the decision ledger" — a promise it cannot currently show. Users who want to compare or restore an older version cannot.

What we will do:

- Add a "History" section inside the edit drawer, listing each saved version with its date and note.

- Clicking a version shows its full text.

- Add a "Restore this version" button that brings an old version back as the current draft (saving the present text as a new history entry first).

How we will know it is done:  Edit a post twice, open History, see both older versions, and restore the first one successfully.

Where in the code: app/signal-layer-app.tsx (EditPostDrawer)

### Change 13: Allow deleting uploaded knowledge files

Effort: Small (half a day)

The problem today:  Files uploaded to the Knowledge page can never be removed. Upload the wrong file — an old price list, a confidential document — and it stays there forever, silently feeding the AI.

Why it matters:  Users must stay in control of what the AI reads, especially since these files directly shape the content written in their name.

What we will do:

- Add a small remove button on each source row, with a confirmation question.

- Removing deletes the file from storage and from the database, and the AI stops using it immediately.

How we will know it is done:  Upload a test file, delete it, generate ideas, and confirm nothing from that file appears; confirm the file is gone from storage.

Where in the code: app/signal-layer-app.tsx (Knowledge), new delete handling in app/api/uploads/route.ts

# 6. Phase 4 — Make Everything Smoother

These nine changes remove friction: fewer clicks, less waiting without feedback, fewer surprises. Individually small, together they change how the app feels.

### Change 14: Company page picker instead of typing a code

Effort: Medium (1–2 days)

The problem today:  To publish as their company, the user must find and type their company's internal LinkedIn code (something like "urn:li:organization:123456") into a text box. Nothing in the app explains where to find this code. Until it is entered, company posts silently cannot publish.

Why it matters:  This is the single most technical step in the whole product, pushed onto the least technical moment of the user journey. LinkedIn's API can list the user's own company pages — we should just ask it.

What we will do:

- After the user connects LinkedIn, fetch the list of company pages they administer.

- Replace the text box with a simple dropdown: "Which company page should SignalLayer publish to?"

- Keep the text box as a hidden "advanced" fallback for edge cases.

- If the user administers no pages, say so plainly and explain that company posts need a page admin to connect.

How we will know it is done:  A user who administers a company page connects LinkedIn and selects their page from a dropdown without ever seeing the word "urn".

Where in the code: app/signal-layer-app.tsx (Settings), app/api/integrations/linkedin/route.ts

### Change 15: Land on the right tab after creating a post

Effort: Small (an hour or two)

The problem today:  After the AI creates a post from the Create page, the app jumps to the Content tab — but to its "Idea approval" sub-tab, while the new draft sits under "Finished drafts", one more click away and unannounced. The "Review all" link on the Overview page has the same problem.

Why it matters:  The user's very next task is always reviewing the draft they just made. Making them hunt for it wastes the moment.

What we will do:

- After creating a custom post, open the Content tab directly on "Finished drafts" and gently highlight the new draft for a moment.

- "Review all" from the Overview approval queue also lands on "Finished drafts".

How we will know it is done:  Generate a custom post and see it immediately, highlighted, without any extra clicks.

Where in the code: app/signal-layer-app.tsx (generateCustomPost, Content sub-tab state, Overview)

### Change 16: Show progress while AI writes a draft

Effort: Small (half a day)

The problem today:  Clicking "Approve & produce" on an idea starts an AI call that can take several seconds — with zero visual feedback. The card just sits there. Users click again, wonder if it worked, or leave the page.

Why it matters:  Waiting is fine; waiting without any sign that something is happening is not.

What we will do:

- The clicked card immediately shows a working state ("Writing your draft…") and its buttons are disabled to prevent double clicks.

- When the draft is ready, the card confirms it and offers a one-click "View draft" jump.

- The same pattern is applied to every AI action in the app for consistency (generate ideas, suggest themes, custom post — some already have partial states).

How we will know it is done:  Approve an idea and see immediate feedback, no double-processing when clicking twice, and a working jump to the finished draft.

Where in the code: app/signal-layer-app.tsx (IdeaCard, approveIdea)

### Change 17: Replace browser pop-up alerts with in-app messages

Effort: Small (an hour or two)

The problem today:  Two errors — a failed website scan during onboarding, and an oversized photo on the Create page — use the browser's built-in pop-up alert. It looks broken, blocks the whole tab, and matches nothing else in the app.

Why it matters:  Small thing, big smell: native alerts make a polished app feel like a prototype.

What we will do:

- Show these errors inline, next to the field they belong to, in the app's own style.

- The onboarding scan failure also gets a helpful next step: "You can fill in the details by hand and continue."

How we will know it is done:  Trigger both errors and see styled inline messages; no browser pop-ups anywhere in the app.

Where in the code: app/signal-layer-app.tsx (OnboardingModal, CreatePostPage)

### Change 18: Better notifications and a simple activity log

Effort: Medium (1–2 days)

The problem today:  The only feedback channel in the app is a small toast message that disappears after 2.6 seconds. Miss it, and the information is gone forever. There is no record of what happened: what was published, what failed, what the background job did overnight. The Settings page even promises "Hold & notify" for problem posts — but no notification system exists.

Why it matters:  An app that acts on the user's behalf while they are away (auto-publishing) must be able to tell them what it did.

What we will do:

- Keep toasts for instant feedback, but make them last a little longer and include an Undo where it applies (see Change 11).

- Add a simple activity log: a list of recent events (post published, publish failed and why, sync results, background job runs) stored with the workspace.

- The notification bell (from Change 5) opens this log and shows a real count of unread entries.

- The background publishing job writes its results to the log, so "held" and "failed" posts are finally visible — making the promised "Hold & notify" true.

How we will know it is done:  Let the background job fail on purpose (for example, an expired connection) and find a clear entry in the activity log explaining what happened and which post was affected.

Where in the code: app/signal-layer-app.tsx (bell, log view, toasts), app/api/jobs/publish/route.ts, app/api/workspace/route.ts, app/data.ts (new log field)

### Change 19: Refresh connection status automatically

Effort: Small (an hour or two)

The problem today:  After connecting LinkedIn from the Settings page, the page still says "Setup required" until the user manually clicks "Refresh status" or reloads. The same applies after syncing.

Why it matters:  The user just completed the most important setup step and the app appears not to notice.

What we will do:

- After returning from LinkedIn sign-in, refresh the connection status automatically (this pairs with the success banner from Change 2).

- After saving the company page or running a sync, the status updates without any extra click.

- Keep the manual refresh button as a fallback.

How we will know it is done:  Connect LinkedIn and watch the Settings checklist tick itself without touching anything.

Where in the code: app/signal-layer-app.tsx (start-up, Settings)

### Change 20: Improve the calendar

Effort: Medium (1–2 days)

The problem today:  The calendar shows Monday to Friday only — a post scheduled for a Saturday exists but is invisible on the calendar. Posts cannot be moved on the calendar itself; rescheduling means going back to the Content tab. And posts still waiting for approval look the same as confirmed scheduled ones.

Why it matters:  The calendar is where users check "what is going out and when". Invisible weekend posts and a read-only board undercut that job.

What we will do:

- Add Saturday and Sunday columns (slightly narrower, so weekdays keep the focus).

- Add a date-time control on each calendar card so a post can be moved to a new slot right there.

- Visually separate "scheduled" (solid) from "needs approval" (dashed outline) cards, with a one-click approve on the latter.

- Day matching uses real dates (done in Change 1), so posts always appear on the correct day.

How we will know it is done:  Schedule a post for Saturday and see it on the calendar. Move a post to another day directly from the calendar. Tell approved and unapproved posts apart at a glance.

Where in the code: app/signal-layer-app.tsx (Calendar, getCalendarDays)

### Change 21: Warn before replacing themes with new suggestions

Effort: Small (an hour or two)

The problem today:  On the Strategy page, clicking "Suggest themes" instantly replaces all four existing themes — including which ones were selected — with brand-new AI suggestions. No warning, no preview, no undo.

Why it matters:  One curious click destroys choices the user already made. Curiosity should be safe.

What we will do:

- Show the new suggestions in a preview first: "Here are 4 new theme suggestions. Replace your current themes?" with Apply and Cancel.

- Selected themes the user wants to keep can be kept while others are replaced (checkboxes in the preview).

How we will know it is done:  Click "Suggest themes", press Cancel, and confirm the existing themes and selections are untouched.

Where in the code: app/signal-layer-app.tsx (Strategy, handleRegenerateThemes)

### Change 22: Require at least one theme before approving strategy

Effort: Small (an hour)

The problem today:  The "Approve this strategy" button works even when zero themes are selected. Idea generation then quietly falls back to a generic theme the user never chose.

Why it matters:  The strategy approval is presented as a meaningful gate; approving an empty plan makes it meaningless and produces off-target content later.

What we will do:

- Disable the approve button when no theme is selected, with a short note: "Select at least one theme to approve your strategy."

- Also gently note when the strategy was un-approved by a theme change (today the approval silently resets).

How we will know it is done:  With nothing selected, the approve button is disabled and explains why. Changing a theme after approval shows a visible "strategy needs re-approval" hint.

Where in the code: app/signal-layer-app.tsx (Strategy, toggleTheme)

# 7. Suggested Order of Work

A realistic sequence for one developer. Items marked "quick win" can be slotted in whenever there is spare time in a week.

| Week | Focus | Changes |
| --- | --- | --- |
| Week 1 | Unbreak the core: scheduling really publishes; nobody gets trapped at the door | 1, 2, 3, 4 |
| Week 2 | Dead buttons and honest formats; start file text extraction | 5, 6, and the "coming soon" part of 10 |
| Week 3 | Honesty pass: real data everywhere, real quality checks | 7, 8 |
| Week 4 | Dead ends: revisions, undo, history, file deletion | 9, 11, 12, 13 |
| Week 5 | Image publishing and the smoothness pass | 10, 14–22 |

Why this order Phase 1 first because a broken promise is worse than a rough edge. The honesty pass (Phase 2) comes before polish because trust, once lost, is not won back with animations. The smallest quick wins (11, 15, 17, 19, 21, 22) can be sprinkled into any week as breathers between the larger items.

## What we deliberately are NOT changing

To keep the plan focused, the following stay as they are for now:

- The overall design, layout and visual style of the app — it is good.

- The technology used (the framework, the database, the hosting). No rewrites.

- The core flow itself: onboarding → strategy → ideas → drafts → approval → publish. The journey map showed the flow is right; it is the execution details that need fixing.

- Document (PDF carousel) publishing to LinkedIn — a later phase, after image posts work.

- Automatic recurring syncs of analytics — worth doing, but only after the activity log (Change 18) exists to report on them.

## How we will test the whole plan at the end

When all four phases are done, we repeat the original journey-mapping exercise: one person walks through the entire app click by click, from a fresh account to a published post, following the same 12 journeys as before. The plan is complete when that walk-through finds:

- Zero dead clicks (every button does something).

- Zero invented numbers (every figure traces back to real data or an honest empty state).

- Zero dead ends (every state has a way forward or back).

- A post scheduled through the app that publishes by itself at its scheduled time.